NHS ICT HR Policy Assistant

Realistic Deployment & Scaling Plan

Kings College Hospital NHS Foundation Trust

ICT Department - 200 Staff Target Audience

Author: David Sewoke

Date: March 2026

Status: Proof of Concept → Production Planning

# Executive Summary

This document outlines a realistic, cost-effective deployment strategy for the NHS ICT HR Policy Assistant, based on actual usage patterns and proven POC functionality.

Key Reality Check:

"It's an HR policy app - nobody really uses these things much."

Expected Reality:

• Target audience: 200 ICT staff

• Realistic concurrent users: 2-5 (not 20!)

• Peak usage: New starter onboarding, annual leave queries, problem escalations

• Most common questions: "How much annual leave?", "What's the sick pay?", "Can I work from home?"

• Actual daily queries: 10-30 total (not hundreds)

Translation: We don't need a supercomputer. We need something reliable, cheap, and "good enough".

# What We've Already Built (POC)

## Fully Functional System Running Today

Hardware: Consumer-grade PC

• CPU: AMD Ryzen 9 9950X (16 cores)

• GPU: NVIDIA RTX 5080 16GB

• RAM: 64GB DDR5

• Storage: NVMe SSD

• OS: Windows 11 + WSL2 Ubuntu 24.04

• Cost: £0 (already owned)

Software Stack:

• LLM: Llama 3.1 8B (local, via Ollama)

• Vector DB: ChromaDB (persistent storage)

• Backend: FastAPI (Python)

• Frontend: React + Vite

• Knowledge Base: 20 HR policy documents, 159 indexed chunks

Performance Metrics (Proven):

• Query response time: 2-3 seconds

• Concurrent users tested: 5 (comfortable)

• Accuracy: High (citations from correct policies)

• Uptime: 100% during testing

• Cost per query: £0.00

Status: WORKS. Right now. Today. On a desktop PC.

# Realistic Usage Patterns for HR Policy App

## Let's Be Honest About Usage

HR policy apps typically have:

Low Daily Active Users:

• 200 staff total

• 5-10 users per day (2.5-5% daily active rate)

• 1-2 users at any one time (peak: 3-5 during onboarding weeks)

Usage Spikes:

• New starter weeks: 10-15 queries/day

• January (post-Christmas leave questions): 20-30 queries/day

• Appraisal season (March-April): 15-20 queries/day

• Normal weeks: 5-10 queries/day

Most Common Questions:

• "How much annual leave do I get?" (asked weekly)

• "What is the sick pay policy?" (asked monthly)

• "Can I work from home full time?" (asked frequently)

• "What is the on-call allowance?" (new staff)

• "How do I claim expenses?" (when people travel)

Translation: This is not a high-traffic system. Nobody is hammering the HR policy bot 24/7.

Requirement: Handle 5 concurrent users comfortably, with headroom for 10-15 during onboarding.

# Deployment Options: From POC to Production

## Option 1: "The Repurpose" (Recommended)

Use existing decommissioned workstation from IT asset disposal

Hardware Spec (repurpose old high-spec workstation):

• Dell Precision 7920 or HP Z8 G4 (2-3 years old)

• CPU: Intel Xeon or AMD Threadripper (16+ cores)

• GPU: NVIDIA RTX 4060 Ti 16GB or RTX 3090 24GB (from asset pool)

• RAM: 64GB minimum

• Storage: 1TB NVMe SSD

Setup:

• Install Ubuntu Server 24.04

• Deploy POC code (already working!)

• Add nginx reverse proxy

• Add Let's Encrypt SSL certificate

• Set up systemd services (auto-start on boot)

• Daily automated backups

Cost:

• Hardware: £0 (repurposed from IT asset disposal)

• Software: £0 (all open source)

• Setup time: 1-2 days (David + 1 senior engineer)

• Electricity: ~£50/year

• Maintenance: 2 hours/month (monitoring, updates)

Total Year 1 Cost: £50

Capacity:

• Concurrent users: 10-15 comfortably

• Daily queries: 100+ (way more than needed)

• Response time: 2-4 seconds

Pros:

✅ Essentially free (repurposed hardware)

✅ More than adequate for 200 users

✅ Quick to deploy (code already works)

✅ Easy to maintain

✅ Can always upgrade later if needed

Cons:

⚠️ Single point of failure (but can rebuild in hours)

⚠️ Not "enterprise grade" (but who cares for an HR bot?)

## Option 2: "The New Buy" (If Budget Available)

Purchase dedicated server (if repurpose not possible)

Hardware Spec:

• Dell PowerEdge T550 or HPE ProLiant ML350 Gen11

• CPU: Intel Xeon Silver 4410Y (24 cores)

• GPU: NVIDIA RTX 4000 Ada 20GB

• RAM: 128GB DDR5 ECC

• Storage: 2TB NVMe SSD

• Redundant PSU: Yes

• 3-year warranty: Included

UK Pricing (March 2026):

• Server: £8,000

• GPU: £2,500

• Setup & config: £500 (internal time)

• Rack mounting: £200

• Total: £11,200

Running Costs:

• Electricity: ~£150/year

• Maintenance: 3 hours/month monitoring

Total Year 1 Cost: £11,350

Capacity:

• Concurrent users: 25-30

• Daily queries: 500+ (massive overkill)

• Response time: <2 seconds

Pros:

✅ Enterprise-grade hardware

✅ 3-year warranty and support

✅ Redundant PSU (more reliable)

✅ Room to grow (could support 500+ users)

✅ ECC RAM (better stability)

Cons:

⚠️ Costs £11k (vs £0 for repurpose)

⚠️ Still single point of failure

⚠️ Overkill for current needs

## Option 3: "The Belt & Braces" (High Availability)

Two servers for redundancy (if critical service)

Only necessary if:

• Service becomes business-critical (unlikely for HR policy bot)

• User base expands beyond ICT to whole Trust (future)

• Budget available for "nice to have"

Setup:

• 2x servers (Option 2 spec)

• Active-passive failover OR active-active load balancing

• Replicated ChromaDB

• HAProxy load balancer

Total Year 1 Cost: £23,000

Reality Check:

This is overkill for an HR policy app used by 200 staff. Even if one server dies, you can rebuild from backup in 2 hours. Is 2 hours downtime worth £12k extra? Probably not.

Recommendation: Start with Option 1 or 2. Add HA later if usage proves it's needed.

# Recommended Deployment Strategy

## Phase 1: Pilot (3 months) - Prove It Works

Deployment:

• Option 1: Repurposed workstation (£0)

• Internal URL: https://hr-assistant.ict.kch.nhs.uk

• Access: ICT staff only (200 people)

• Announce: Email + Teams message + brown bag demo

Success Metrics:

• 20+ unique users in first month

• 50+ queries total

• 80%+ positive feedback ("Was this helpful?")

• <5 second average response time

• Zero security incidents

What We'll Learn:

• Do people actually use it? (reality check)

• What questions are asked most?

• Which policies need better coverage?

• Is Llama 3.1 8B accurate enough? (probably yes)

• Any technical issues?

Cost: £50/year + 5 days David's time

## Phase 2: Production (6-12 months) - Make It Official

If Pilot Successful:

• Keep same hardware (if working well)

• OR upgrade to Option 2 (new server) if budget approved

• Add monitoring (Prometheus + Grafana)

• Add authentication (Active Directory)

• Add backup automation

• Document support procedures

Expansion Considerations:

• Add more policy documents (currently 20, could expand to 50+)

• Support .docx and .pdf files (not just .txt)

• Add analytics dashboard (usage stats)

• Consider expanding to other departments

Cost: £50-150/year (Option 1) OR £11,350 first year + £200/year (Option 2)

# Cost Comparison: DIY vs Commercial

## What We Built (In-House)

| Item | Option 1 (Repurpose) | Option 2 (New Server) |
| --- | --- | --- |
| Hardware | £0 (existing) | £11,200 |
| Software | £0 (open source) | £0 (open source) |
| Setup (5 days) | Internal time | Internal time |
| Year 1 Total | £50 | £11,350 |
| 3-Year Total | £150 | £11,800 |

## Commercial Alternative (Typical HR Chatbot SaaS)

Pricing (UK market):

• Per-user licensing: £3-8 per user per month

• 200 users × £5/month average = £1,000/month

• Annual cost: £12,000/year

• 3-year cost: £36,000

What You Get:

✅ Hosted solution (no hardware needed)

✅ Professional support

✅ Regular updates

⚠️ Data leaves NHS premises (cloud-hosted)

⚠️ Generic HR knowledge (not NHS-specific)

⚠️ Ongoing costs forever

⚠️ Limited customization

## Savings Analysis

| Timeframe | Option 1 (DIY) | Option 2 (DIY) | Commercial SaaS |
| --- | --- | --- | --- |
| Year 1 | £50 | £11,350 | £12,000 |
| 3 Years | £150 | £11,800 | £36,000 |
| 5 Years | £250 | £12,200 | £60,000 |

3-Year Savings:

• Option 1 vs Commercial: Save £35,850

• Option 2 vs Commercial: Save £24,200

Even buying a brand new £11k server saves £24k over 3 years!

# Production Readiness Gaps

## What Works Today (POC)

✅ Core RAG functionality

✅ 20 HR policies indexed

✅ Fast query responses (2-3 seconds)

✅ Accurate answers with citations

✅ Clean web interface

✅ Conversation history

✅ "New Chat" button

## What Needs Adding for Production (Priority Order)

High Priority (Must Have):

1. Authentication (Active Directory login)

2. HTTPS/SSL certificate

3. Automated backups (daily)

4. Basic monitoring (is it running?)

5. Error logging

6. Service restart on failure (systemd)

Medium Priority (Should Have):

7. Support .docx and .pdf files (not just .txt)

8. Feedback mechanism (thumbs up/down)

9. Usage analytics (how many queries/day)

10. Admin panel (add/remove policies)

Low Priority (Nice to Have):

11. Export answer to PDF

12. Email answers to self

13. Policy version tracking

14. Integration with ServiceNow

Estimated Development Time:

• High priority items: 3-5 days

• Medium priority items: 5-7 days

• Low priority items: Optional, add later if needed

Total: 2 weeks to make it production-ready

# Risks & Mitigations

## Risk 1: Nobody Uses It

Likelihood: Medium

Impact: Low (it's only £50/year)

Mitigation:

• Brown bag lunch demo (show how easy it is)

• Email campaign with example questions

• Add link to Teams channel

• During onboarding, point new starters to it

• Promote when policy changes happen

Worst case: We spent £50 and 2 weeks. Lesson learned.

## Risk 2: Server Hardware Failure

Likelihood: Low

Impact: Medium (service down until rebuilt)

Mitigation:

• Daily automated backups

• Documented rebuild procedure (1-2 hours)

• Keep spare GPU in asset pool

• Fallback: Run on David's PC temporarily

Recovery Time Objective: 2 hours

## Risk 3: AI Gives Wrong Answer

Likelihood: Low (tested extensively)

Impact: Medium (user gets incorrect HR info)

Mitigation:

• Always show source citations

• Disclaimer on every page: "AI-generated, verify with HR if critical"

• Feedback button: "Was this helpful?"

• Monthly review of negative feedback

• Continuous testing with known questions

Note: System cites exact policy sections. User can verify themselves.

## Risk 4: Information Governance Concerns

Likelihood: Low

Impact: High (project blocked)

Mitigation:

• All data on-premise (NHS servers)

• No patient data involved

• No personal data stored (queries not logged with usernames)

• Public HR policies only (no confidential data)

• DPIA completed before production

Pre-emptive IG engagement recommended.

# Implementation Timeline

## Week 1-2: Production Prep

• Secure repurposed hardware (or order new server)

• Install Ubuntu Server 24.04

• Deploy POC code

• Add authentication (Active Directory)

• Set up HTTPS with Let's Encrypt

• Configure automated backups

• Add basic monitoring

## Week 3: Testing & Documentation

• Internal testing (5-10 ICT staff)

• Write user guide

• Create support documentation

• IG review and approval

## Week 4: Launch

• Announce to ICT department

• Brown bag demo lunch session

• Teams message with quick start guide

• Monitor usage and feedback

## Month 2-3: Optimize

• Review usage analytics

• Add most-requested features

• Add missing policies based on feedback

• Refine answers based on thumbs down feedback

Go-Live Target: 4 weeks from approval

# Conclusion: Keep It Simple

We've built a working AI-powered HR policy assistant in a weekend. It runs on a desktop PC. It costs nothing to operate. It answers questions accurately in 2-3 seconds.

The Question:

Do we need to overcomplicate this for production?

The Answer:

No.

For 200 ICT staff, where realistic concurrent usage is 2-5 people, a repurposed workstation is more than adequate. We don't need a £200k Kubernetes cluster. We don't need dual redundant servers. We don't need enterprise support contracts.

We need:

• A server that works (repurposed workstation: £0)

• Authentication so only ICT can access it (AD: already have)

• Backups in case it breaks (automated: 1 hour setup)

• Someone to keep an eye on it (David: 2 hours/month)

Start simple. Prove value. Scale only if needed.

The beauty of this approach: if usage explodes and we actually need more power, upgrading is straightforward. The code works. The architecture is sound. We just move it to bigger hardware.

But let's be realistic: it's an HR policy bot. It'll get light, sporadic use. And that's fine. That's exactly what we designed for.

Recommended Next Steps:

1. Approval to proceed with pilot

2. Identify repurposed hardware (or £11k budget for new)

3. 2 weeks: David + senior engineer make it production-ready

4. Launch to ICT, monitor for 3 months

5. Review usage and decide: keep as-is, expand, or sunset

Total Investment: £50/year + 2 weeks effort

Total Savings vs Commercial: £35,850 over 3 years

--- End of Deployment Plan ---